Here's the updated project charter for the "Food Delivery App for Local Restaurants" project:

PROJECT CHARTER

GENERAL PROJECT INFORMATION

- Project Name: Food Delivery App for Local Restaurants

- Project Manager: Dinesh Perera

- Project Sponsor: Shanika Fernando

- Email: dinesh.perera@localfoodapp.lk

- Phone: +94 71 234 5678

- Organizational Unit(s): Development, Marketing, and Operations

- Expected Start Date: 01/15/2024

- Expected Completion Date: 07/15/2024

PROJECT OVERVIEW

Problem or Issue
Local restaurants struggle to compete with larger chains due to the lack of an efficient platform for online orders and delivery.

Purpose of Project
To create a user-friendly app connecting customers with local restaurants, providing an efficient and seamless ordering and delivery experience, and increasing restaurant visibility.

Business Case
With the growing popularity of online food delivery, local restaurants need a competitive platform. This app will enhance customer reach, improve delivery efficiency, and contribute to a 20% increase in sales for participating restaurants within the first year.

Goals/Metrics

- Onboard 50 local restaurants by launch.

- Achieve 10,000 app downloads within 6 months.

- Maintain a customer satisfaction rate of 90% or higher.

Expected Deliverables

- A fully functional food delivery app with features like restaurant registration, menu management, order tracking, and customer feedback.

PROJECT SCOPE

Within Scope

- Design and development of the app.

- Integration with payment gateways.

- Onboarding of local restaurants in Colombo and nearby areas.

- Marketing and promotional activities.

Outside of Scope

- Managing individual restaurant operations or staff.

- Delivery personnel recruitment and training (to be handled by restaurants).

TENTATIVE SCHEDULE

| Key Milestone | Start Date | Finish Date |
| --- | --- | --- |
| Form Project Team / Preliminary Review / Scope | 01/15/2024 | 01/30/2024 |
| Finalize Project Plan / Charter / Kick Off | 02/01/2024 | 02/15/2024 |
| Define Phase | 02/16/2024 | 03/15/2024 |
| Development Phase | 03/16/2024 | 05/15/2024 |
| Testing and Feedback | 05/16/2024 | 06/15/2024 |
| App Launch | 07/01/2024 | 07/15/2024 |

RESOURCES

Project Team

- Dinesh Perera - Project Manager

- Nuwan Jayasooriya - Lead Developer

- Pavithra Silva - Marketing Lead

- Kasun Bandara - Operations Lead

- Amali Weerasinghe - QA Engineer

Support Resources

- IT Support, Graphic Design, Content Writing

Special Needs

- Access to beta testing users.

- Collaboration with local restaurant owners.

COSTS

| Cost Type | Vendor/Labor Names | Rate | Quantity | Amount |
| --- | --- | --- | --- | --- |
| Development | CodeCrafters Pvt Ltd | $50/hr | 500 hrs | $25,000 |
| Marketing | AdHub Lanka | $30/hr | 300 hrs | $9,000 |
| Testing | QA Lanka | $20/hr | 200 hrs | $4,000 |

Total Costs: $38,000

BENEFITS AND CUSTOMERS

Process Owner
Dinesh Perera - Project Manager

Key Stakeholders

- Shanika Fernando - Project Sponsor

- Local Restaurant Owners

- App Development Team

Final Customer
Customers in Colombo and nearby areas looking for food delivery services.

Expected Benefits

- Increased restaurant visibility and revenue.

- Enhanced convenience for customers.

- Positive impact on the local economy.

RISKS, CONSTRAINTS, AND ASSUMPTIONS

Risks

- Delays in onboarding restaurants.

- Potential technical issues during launch.

Constraints

- Limited budget and timeline.

Assumptions

- Restaurants will provide menu details promptly.

- Adequate beta testers will be available.

Prepared By: Dinesh Perera
Title: Project Manager
Date: 12/30/2024

Let me know if you need further adjustments!